Project Planning Phase

|  |  |
| --- | --- |
| Date | 04th November 2022 |
| Team ID | PNT2022TMID28519 |
| Project Name | News Tracker Application |

Milestone and Activity List:

|  |  |  |
| --- | --- | --- |
| Title | Description | Date |
| Literature Survey and Information Gathering | Gathering Information by referring the technical papers, research publications etc | 3 SEPTEMBER 2022 |
| Prepare Empathy Map | To capture user pain and gains  Prepare List of Problem Statement | 12 SEPTEMBER 2022 |
| Ideation | Prioritise a top 3 ideas based on feasibility and Importance | 17 SEPTEMBER 2022 |
| Proposed Solution | Solution include novelty, feasibility, business model, social impact and scalability of solution | 24 SEPTEMBER 2022 |
| Problem Solution Fit | Solution fit document | 1 October 2022 |
| Solution Architecture | Solution Architecture | 2 0ctober 2022 |
| Customer Journey | To Understand User Interactions and experiences with application | 9 0ctober 2022 |
| Functional Requirement | Prepare functional Requirement | 14 October 2022 |
| Data flow Diagrams | Data flow diagram | 15 October 2022 |
| Technology Architecture | Technology Architecture diagram | 16 October 2022 |
| Project Development-  Delivery of sprint 1, 2, 3 & 4 | Develop and submit the developed code by testing it | 24 October 2022 –  19 November 2022 |